Name: Andrew Duong

Date: 10-16-2020

Team: Bluetooth Hydrometer Team

Individual work performed on planned tasks this period:

|  |  |  |  |
| --- | --- | --- | --- |
| Task Description | Planned Work (work units) | Actual Work (work units) | % Complete |
| Demo Field Entry in an Android App | 1 | 0.05 | 5% |
| Use Field Entry to add Strings of Temperature and SG to ArrayList of Strings | 0.33 | 0 | 0% |

Individual work planned for next period:

|  |  |  |
| --- | --- | --- |
| Task Description | Date Due | Planned Work (work units) |
| Demo Field Entry in an Android App | 10/23/2020 | 1 |
| Use Field Entry to add Strings of Temperature and SG to ArrayList of Strings | 10/27/2020 | 0.33 |

Individual work performed on unplanned tasks this period:

|  |  |
| --- | --- |
| Task Description | Actual Work (work units) |
| Not Applicable |  |

Note: I’m still watching videos and doing research about Field Entry for Data Input in the Android application. It’s been a busy week for me.